ACCREDITIQ

Project Blueprint

Complete Implementation Roadmap — NBA SAR Automation Platform

# 1. Project Vision & Positioning

AccreditIQ is the first purpose-built, AI-native platform for engineering institution accreditation in India. The project transforms a 6-month, error-prone, people-intensive process into a structured, intelligent, 6-week workflow. The platform covers every step — from document collection to AI-powered audit simulation — mapped precisely to the NBA's GAPC V4.0 framework.

## 1.1 One-Line Pitch

"AccreditIQ: The AI Co-Pilot for NBA Accreditation — From chaos to compliance in weeks, not months."

## 1.2 Core Value Pillars

| Pillar | Problem Solved | AccreditIQ Feature |
| --- | --- | --- |
| Visibility | No one knows SAR progress until the last minute | Real-time completion % per criterion per department |
| Intelligence | Faculty don't know NBA scoring logic or document needs | AI chatbot with complete GAPC V4.0 knowledge + RAG |
| Automation | CO-PO mapping takes weeks of manual Excel work | NLP-powered auto-mapping in under 2 minutes |
| Readiness | Departments are surprised during actual NBA audit | AI mock audit that mimics NBA expert questioning style |
| Accountability | No clarity on who owns which criterion | Incharge assignment with document checklist per faculty |
| Security | Documents stored on insecure shared drives | AES-256 encrypted vault with role-based access + audit trail |

# 2. Module Blueprint — Feature Map

## 2.1 Module 1: Unified Dashboard

Feature 1A — Department-Wise Login System

- Multi-tenant authentication — each department is an isolated workspace

- Login via institutional email + OTP (no password, reduces security risk)

- 6 roles: Super Admin, NBA Coordinator, Department Head, Criterion Incharge, Faculty, Viewer

- Role-based navigation: each user sees only their relevant dashboard panels

- Session management: JWT with 8hr expiry, auto-logout, remember device option

Feature 1B — Criterion Completion Tracker

- Criterion-level progress bars: C1 (120 marks) through C9 (120 marks), total 1000 marks

- Sub-criterion cards: Each sub-criterion shows its own completion status and max marks

- Three completion factors: Documents uploaded / Data tables filled / Narrative written

- Color coding: Red (<30%), Amber (30-70%), Green (>70%), Blue (Submitted)

- Institution-level rollup: Overall SAR readiness % visible to Super Admin and Principal

Feature 1C — Incharge Assignment Panel

- NBA Coordinator or HOD assigns each criterion/sub-criterion to a faculty incharge

- Incharge dashboard shows their assigned criteria, document checklist, due dates, and AI score

- Email + in-platform notification on assignment and deadline approach

- Cross-criterion visibility: HOD can see all faculty assignments and their completion status

Feature 1D — Complete SAR Skeleton

The platform pre-loads the complete NBA GAPC V4.0 SAR skeleton structure as an interactive fillable template:

- Part A: All 13 institutional information fields (Tables A6-A10 pre-formatted)

- Part B: All 9 criteria with sub-criterion editors, notes from NBA guidelines embedded as help text

- Criteria 1-9: All tables from GAPC V4.0 pre-built (Table 1.1.5.1 through Table 9.14), faculty just fill data

- Annexures I, II, III: Pre-populated with NBA standard WK/PO definitions and allied department lists

- Part C: Digital declaration with e-signature capture

Feature 1E — Sub-Criteria Editor (Complete Skeleton)

Every sub-criterion in the SAR has a dedicated editor card with the following components:

- Instruction panel: Exact NBA guideline text for that sub-criterion (pulled from GAPC V4.0)

- Table editor: Editable grid pre-formatted to exact NBA table specifications

- Narrative editor: Rich text editor for qualitative sections with word count and AI assistance

- Document links: Uploaded documents relevant to this sub-criterion displayed inline

- AI score badge: Real-time AI readiness score for that specific sub-criterion

- Mark tracker: Current estimated score vs. maximum marks for the sub-criterion

Feature 1F — Document Uploader

- Drag-and-drop upload interface with file type validation (PDF, DOCX, XLSX, JPG, PNG)

- Criterion tagging: Select which criterion/sub-criterion and checklist item the doc belongs to

- Bulk upload: Upload multiple documents in one batch with auto-tagging suggestions

- Version control: Multiple versions of the same document maintained with timestamp

- OCR preprocessing: Scanned PDFs automatically run through OCR for text extractability

Feature 1G — Encrypted Document Vault

- AES-256 encryption for all stored documents; decryption key managed by institution admin

- In-platform preview: PDFs viewable without download (no data egress for Viewer role)

- Download with watermark: Embedded faculty name + timestamp on downloaded PDFs

- Access log: Every view/download event logged — who, when, from which IP

- Bulk export: NBA Coordinator can export all documents organized by criterion as a ZIP

## 2.2 Module 2: AI Intelligence Engine

Feature 2A — AI Chatbot

- Available 24/7 as a floating assistant on every dashboard page

- Powered by Claude/GPT-4 with RAG pipeline over GAPC V4.0 + institution documents

- Answers: formula calculations, document requirements, scoring thresholds, process guidance

- Maintains conversation history within session for follow-up questions

- Cites sources: References specific NBA guideline sections in its answers

- Escalation: Flags questions it cannot answer for NBA Coordinator review

Feature 2B — AI Doubt Solving (NBA/SAR Specific)

- Specialized prompting for common NBA doubts: 'What is the difference between CAY and CAYm1?'

- Formula walkthrough: 'Explain how SFR is calculated with an example for my department'

- Document identification: 'Which documents prove C6.2.3 (Sponsored Research)?'

- Scoring clarification: 'If our average SR is 85%, what marks do we get in C4.2?'

- Table formatting: 'How should Table 5.1.2 look for a cluster department?'

Feature 2C — Dynamic Guideline Knowledge Base

- Admin panel allows upload of new NBA circulars, FAQs, and updated guidelines at any time

- Uploaded PDFs are chunked, embedded, and added to the RAG vector database immediately

- AI responses automatically reference the most recently uploaded guidelines

- Versioned knowledge base: older guideline versions archived but accessible for comparison

Feature 2D — AI Readiness Marking & Scoring

- Per sub-criterion AI score calculated automatically as documents are uploaded and sections filled

- Scoring formula: Document completeness (40%) + Content quality (35%) + Data accuracy (25%)

- Score displayed as: 'AI Estimated Score: 17/25 for C1.4' with gap explanation

- Actionable gap list: 'To improve score: (1) Upload CO-PO mapping for Semester 5 courses, (2) Strengthen narrative on gap analysis for PO7'

- Overall SAR AI score: Sum of sub-criterion scores provides total estimated marks (out of 1000)

## 2.3 Module 3: Sample Audit System

Feature 3A — AI NBA Expert Simulation

- AI adopts the persona of an NBA Expert Visitor based on GAPC V4.0 audit norms

- Criterion-by-criterion audit sessions: Faculty select criterion to be audited

- Adaptive questioning: AI follows up based on faculty responses, just like real NBA experts

- Document spot-check: AI asks to see specific documents and verifies consistency with SAR data

- Scoring feedback: After each criterion session, AI provides estimated score + specific improvements

Feature 3B — Audit Session Structure & Question Bank

The audit question bank is pre-loaded with 150+ questions spanning all 9 criteria, derived from actual NBA audit patterns:

| C# | Sub-Criterion | Sample Audit Questions |
| --- | --- | --- |
| C1 | PEO & Vision | How were PEOs defined? Which stakeholders were involved? Show DAB meeting minutes. |
| C1 | CO-PO Mapping | Explain CO3 of your core programming course. How does it map to PO1 and PO5? |
| C2 | Teaching-Learning | Describe a pedagogical initiative for slow learners with evidence of impact. |
| C3 | CO Attainment | What is the CO attainment level for CO2 of CE401? What corrective action was taken? |
| C4 | Success Rate | Calculate the average success rate for the last 3 graduating batches. Show calculations. |
| C5 | SFR | What is your average SFR for CAY, CAYm1, CAYm2? How are allied departments counted? |
| C6 | Research | Total sponsored research funding received in last 3 years? Show grant letters. |
| C7 | Labs | Show lab utilization schedule for the Networking Lab. What safety measures are in place? |
| C8 | Improvement | What specific curriculum change was made when PO7 attainment was below target? |
| C9 | Governance | Show the last Governing Body meeting minutes. What budget was allocated to R&D? |

Feature 3C — Post-Audit Report

- AI generates a structured Audit Feedback Report after each session

- Report includes: Criterion-wise performance assessment, questions answered well, gaps identified, documents missing, and specific recommendations

- Predicted NBA Score range: Based on session performance, AI predicts likely marks range for that criterion

- Export as PDF: Audit report downloadable for faculty review and institutional records

## 2.4 Module 4: Automated CO-PO Mapping

Feature 4A — Upload & Processing

- Upload interface: Drag-and-drop area for course syllabi (PDF/DOCX), CO statements, and exam data

- Batch processing: All courses in a semester can be uploaded simultaneously

- Processing queue: Background job shows real-time status (Uploaded → Parsing → Extracting COs → Mapping → Complete)

Feature 4B — CO-PO Matrix Display

- Interactive matrix: Editable grid showing CO vs PO correlations (1/2/3 or '-') in NBA table format

- AI confidence indicator: Each cell shows confidence level of AI-suggested correlation

- Manual override: Faculty can change AI-suggested values with reason logging

- Bloom's taxonomy badge: Each CO displays its classified cognitive level (Knowledge/Comprehension/.../Synthesis)

- NBA table format export: One-click export to Table 1.4.2.1 format (CO-PO per course)

Feature 4C — Program Articulation Matrix

- Aggregated view: System auto-computes Table 1.5.1 (Program Articulation Matrix) by averaging CO-PO values across all courses

- Weighted average option: Heavier courses (more credits) can be given proportionally higher weight

- Gap visualization: Heatmap showing POs with poor coverage across the curriculum (potential NBA score risk)

- PSO integration: PSOs (up to 3) are included as additional columns alongside PO1-PO11

Feature 4D — CO Attainment Calculation

- Marks upload: Faculty upload marks data (CIE + SEE) in a standard XLSX template

- Auto-computation: System calculates CO attainment = (students scoring above threshold) / (total students) × 100

- Direct attainment: Table 3.8.1 auto-populated from CO attainment × course-PO correlation weights

- Indirect attainment: Survey data input panel for Table 3.8.2 (exit surveys, employer feedback)

- Overall attainment: Table 3.8.3 auto-computed with configurable direct:indirect ratio (typically 80:20)

# 3. Development Roadmap — Hackathon to Production

## 3.1 Phase-wise Implementation Plan

| Phase | Name | Duration | Key Activities | Deliverable |
| --- | --- | --- | --- | --- |
| P0 | Hackathon MVP | 48 hrs | Dashboard UI, login, SAR skeleton, AI chatbot prototype, CO-PO demo | Working demo with all 4 modules |
| P1 | Foundation Build | Weeks 1-3 | Auth system, dept. isolation, full SAR data model, document upload, basic calculations | Production-ready core platform |
| P2 | AI Integration | Weeks 4-6 | RAG pipeline, AI scoring, CO-PO NLP engine, chatbot with guideline knowledge | AI modules live and tested |
| P3 | Audit Simulator | Weeks 7-8 | Audit question bank (150+ Qs), AI persona, session management, post-audit report | Full audit simulation working |
| P4 | Hardening | Weeks 9-10 | Security audit, performance testing, encryption, role-permission matrix QA | Security-certified platform |
| P5 | Pilot Launch | Weeks 11-12 | Onboard 2-3 pilot institutions, gather feedback, iterate on AI scoring calibration | Live institution data in system |

## 3.2 Hackathon MVP Scope (48 Hours)

The hackathon demo focuses on demonstrating all 4 modules with working prototypes:

| Module | Demo Feature | Status | Time |
| --- | --- | --- | --- |
| Dashboard | Login → Dept. dashboard → Criterion completion bars → Incharge panel | Must Have | 8 hrs |
| Dashboard | Document upload → Checklist → Encrypted vault preview | Must Have | 6 hrs |
| AI Engine | Chatbot with NBA guideline Q&A (GAPC V4.0 RAG) | Must Have | 10 hrs |
| AI Engine | AI readiness score for 2-3 sample criteria | Must Have | 6 hrs |
| Audit Sim. | 2-criterion mock audit session (C1 + C5) | Must Have | 8 hrs |
| CO-PO Map | Upload syllabus → AI extracts COs → Displays correlation matrix | Must Have | 8 hrs |
| SAR Export | Export 2 criteria in NBA format as PDF preview | Nice to Have | 2 hrs |

# 4. Technology Stack Blueprint

| Category | Technology | Version | Justification |
| --- | --- | --- | --- |
| Frontend | React.js | 18+ | Component-based UI, rich ecosystem, fast SPA rendering |
| Styling | TailwindCSS | 3+ | Rapid UI development, consistent design system |
| State | Redux Toolkit + React Query | Latest | Server state caching + global client state management |
| Backend API | Node.js + Express | LTS | Non-blocking I/O ideal for file upload + concurrent users |
| AI Service | Python FastAPI | Latest | LangChain integration, Celery jobs, NumPy/spaCy support |
| LLM | Claude API (Anthropic) | claude-sonnet-4-6 | Best-in-class reasoning, long context, structured outputs |
| RAG | LangChain + ChromaDB | Latest | Open-source, embeddable, fast retrieval for NBA guideline docs |
| NLP | spaCy + HuggingFace | 3.x | CO extraction, Bloom's taxonomy classification |
| Primary DB | PostgreSQL | 15 | ACID compliance, RLS for dept isolation, complex queries |
| Doc DB | MongoDB | 7 | Flexible schema for audit logs, AI sessions, metadata |
| Cache | Redis | 7 | Sub-millisecond session lookup, dashboard aggregation cache |
| File Storage | AWS S3 | Latest | Scalable, durable, AES-256 SSE, presigned URLs |
| Auth | Passport.js + SendGrid OTP | Latest | Flexible auth strategies, institutional email verification |
| Queue | BullMQ (Redis-based) | Latest | Background CO-PO computation jobs, PDF generation |
| Container | Docker + Kubernetes | Latest | Microservice isolation, auto-scaling, CI/CD ready |
| CI/CD | GitHub Actions | Latest | Automated test + build + deploy pipeline |
| Monitoring | Grafana + Prometheus | Latest | Service health, API latency, error rate dashboards |

# 5. Data Flow Blueprint — CO-PO Mapping (Most Complex Flow)

The following step-by-step data flow describes the most technically complex and high-value feature — Automated CO-PO Mapping:

| # | Component | Process | Output |
| --- | --- | --- | --- |
| 1 | Faculty (Browser) | Uploads syllabus PDF via drag-drop | Multipart HTTP POST to Document Service |
| 2 | Document Service | Validates file, encrypts, stores in S3 | S3 object key + document metadata in PostgreSQL |
| 3 | CO-PO Engine | Receives job via BullMQ queue | Job acknowledged, status 'Processing' |
| 4 | PDF Parser (PyMuPDF) | Extracts raw text from PDF; Tesseract OCR if scanned | Clean text string per page |
| 5 | CO Extractor (spaCy) | Identifies CO blocks via regex + NER; splits into individual CO sentences | List of CO statements [{co_num, co_text}] |
| 6 | Bloom's Classifier | Transformer model classifies each CO's action verb against Bloom's taxonomy levels | CO statements tagged with cognitive level |
| 7 | Embedding Engine | Each CO sentence embedded using sentence-transformers model | CO embedding vectors (float arrays) |
| 8 | PO Alignment | Cosine similarity computed between each CO vector and 11 NBA PO definition vectors | Similarity scores matrix [CO x PO] |
| 9 | Correlation Assignment | Similarity thresholds applied: >=0.75 → 3, >=0.50 → 2, >=0.25 → 1, else '-' | CO-PO correlation matrix with 1/2/3 values |
| 10 | PSO Alignment | Same process applied for up to 3 PSO definitions provided by department | CO-PSO correlation values added |
| 11 | Matrix Storage | CO-PO + CO-PSO matrix persisted in PostgreSQL co_po_mappings table | Mapping record with all correlation values |
| 12 | WebSocket Push | Job completion event pushed to client via Socket.io | Browser receives matrix data, renders table |
| 13 | Faculty Review | Faculty reviews AI-generated matrix, modifies cells if needed | Updated matrix saved with manual_override flag |
| 14 | Export | Faculty clicks Export → system generates NBA Table 1.4.2.1 format in DOCX | Downloadable CO-PO matrix in exact NBA format |

# 6. Screen & UI Blueprint

## 6.1 Key Screens Inventory

| Screen | Key UI Elements | Data Source |
| --- | --- | --- |
| Login / OTP | Email input, OTP 6-digit field, 'Send OTP' button, institutional logo | Auth Service |
| Institution Dashboard | SAR completion gauge (0-100%), dept. breakdown table, notification feed, quick actions | SAR Data Service + Redis cache |
| Department Dashboard | 9 criterion cards with %, incharge names, AI score badges, last updated timestamp | SAR Data Service |
| Criterion Editor | Sub-criterion tabs, guideline help panel, table editor, narrative text area, doc uploader, AI score | SAR Data Service + Document Service |
| Document Vault | Grid of docs with criterion tags, search bar, filter by criterion, preview pane, download button | Document Service |
| AI Chatbot | Floating chat bubble, conversation thread, source citations, context selector (criterion) | AI Orchestration Service |
| AI Scoring Panel | Criterion-wise score cards, gap list, improvement suggestions, score trend chart | AI Orchestration Service |
| Audit Simulator | AI question display panel, faculty response input, timer, criterion progress, session transcript | Audit Session Service + LLM API |
| CO-PO Mapper | Upload area, processing status bar, interactive matrix grid, Bloom's tags, export button | CO-PO Engine |
| SAR Export | Full SAR preview (all sections), section-by-section review checklist, export format selector | Export Service |

# 7. Market Positioning & Competitive Advantage

| Feature | AccreditIQ | Manual Process | Generic DMS | Excel Tools | Other EdTech |
| --- | --- | --- | --- | --- | --- |
| NBA GAPC V4.0 Compliance | ✓ Full | ✓ Manual | ✗ | ✗ | ✗ |
| AI CO-PO Auto-Mapping | ✓ NLP Engine | ✗ | ✗ | ✗ Manual | ✗ |
| AI Audit Simulation | ✓ NBA Expert AI | ✗ | ✗ | ✗ | ✗ |
| Real-time Progress Tracker | ✓ Live % | ✗ | Partial | ✗ | Partial |
| Encrypted Document Vault | ✓ AES-256 | ✗ | ✓ Basic | ✗ | Partial |
| Formula Auto-Calculation | ✓ SFR/FQI/API/SR | ✗ Manual | ✗ | ✓ Basic | ✗ |
| Guideline AI Chatbot | ✓ RAG + GAPC V4.0 | ✗ | ✗ | ✗ | ✗ |

AccreditIQ | Project Blueprint | End of Document